**Weekly Plan and Progress Report**

**Student Name** - Aung Khant Zin, Kyaw Sithu

**Student ID -** A0197195M, A0197202J

**Internship Company Name** - Systems on Silicon Manufacturing Company (SSMC)

**Project**  - Transfer In-house application for Database Users Direct

Access(DUDA) solution from PHP to .Net

**Date -** 21 December 2019(Saturday)

**Milestones Met**

1. Help IT Helpdesk team for upgrading window 7 to window 10.
2. Cloning and setting up Ubuntu mini pc for new project.
3. Backup data from users and install software they needed.
4. DCDR Project – Learn for new system Workflow and brainstorm about project plan and schedule.
5. Learn required materials for DCDR project.

**Tasks in Progress**

1. DCDR project plan and schedule
2. Additional Features requested by users - Infrastructure Dashboard page
3. Create development environment for DCDR project
4. Upgrading Window 7 to Window 10
5. Cloning and setting up Ubuntu min pc for new project.

**Foreseeable risk and resolution**

**Risks**

* Front end design for Infrastructure Dashboard

**Resolution**

* Seek assistance from seniors and online resources

**Milestones** **to** **be** **met (23 December to 27 December 2019)**

* Additional Features
* Solve Problems from user complaints
* Infrastructure Dashboard
* Upgrading Window 7 to Window 10 for users
* Conclude DCDR project plan and schedule
* Cloning and setting up Ubuntu min pc for new project.
* Start coding for DCDR project